# Green PM v4 — Executive Review Summary

Prepared for: Chief Product Officer / Product Leadership

Version: v4.0 — Architecture Shift Brief

Date: August 2026

Classification: Internal — Product Strategy

## 1. The v3 → v4 Architectural Shift

Core Premise Green PM v4 is NOT an update to v3 modules. It is a fundamental reimagining of the platform as a collection of engines, not modules. The UI orchestrates engines — it does not define them.

In v3, the product is defined by its modules: Change Management, Document Control, Quality, Safety, Dispatch, Risk, Schedule. Each module has a boundary. Events in one module do not automatically affect another. Users must navigate between modules to assemble a complete picture.

In v4, the product is defined by its engines. There are no module boundaries. Every engine is connected to every other engine. Every project event — a drawing revision, a vendor delay, an NCR, a change request — automatically propagates through all 15 engines. The result is a platform that does not just track what happened, but analyses what it means and recommends what to do next.

### The Three Questions v4 Must Answer

▸  What happened? — v3 can answer this. v4 answers it better.

▸  What does this mean? — v3 cannot answer this. v4 answers this automatically.

▸  What should we do? — v3 cannot answer this. v4 answers this with traceability.

## 2. Why v3 Is Not Enough

v3 is a well-integrated collection of modules. It solves the fragmentation problem of spreadsheet-based project management. It provides structured data capture, approval workflows, document linkage, and a confidence score. For many customers, this is a significant step forward.

But v3 has structural limitations that cannot be resolved by adding features within the current architecture:

### The Isolation Problem

▸  A vendor delay in v3 sits inside the Dispatch module. It does not automatically update the schedule, reassess risks, notify stakeholders, or trigger a readiness review. A PM must manually connect these dots.

▸  A drawing revision sits inside Document Control. It does not automatically identify which construction activities are blocked, which inspections must be rescheduled, or which vendors must be notified.

▸  A change request sits inside Change Management. After approval, v3 does not verify that all impacted artefacts — drawings, specs, purchase orders, inspection plans — have been updated.

### The Context Problem

▸  In v3, a vendor is a record inside the Vendor module. A PM who wants to understand a vendor's full picture — performance, open POs, active NCRs, pending changes, payment status, evidence backlog — must visit five different modules.

▸  In v4, a vendor has an Entity Workspace. All related information from all engines is surfaced in one place, automatically.

### The Executive Visibility Problem

▸  v3 gives executives a dashboard of KPI cards: % complete, open issues count, document status. These answer 'what is the status?' not 'will we finish on time and within budget?'

▸  v4 replaces the dashboard with a Project Command Centre that answers the 8 questions executives actually ask.

## 3. The 15 Engines

Each engine exists as an independent, addressable service. The UI orchestrates them. No engine is a module — each is a capability that any part of the platform can invoke.

| # | Engine | Purpose & Rationale |
| --- | --- | --- |
| 1 | Workflow Engine | Configurable, metadata-driven workflows for any project process — with all 10 states: draft, pending, in-progress, on-hold, escalated, failed, recovery, rollback, offline, closed. |
| 2 | Configuration Engine | All platform behaviour is defined by metadata. Zero assumptions about WBS depth, gate types, approval chains, or field definitions. |
| 3 | Decision Engine | Every project decision is a first-class object with full lifecycle: context, alternatives, evidence, recommendation, approval, outcome, lessons. |
| 4 | Impact Analysis Engine | When any project event occurs, Impact Analysis automatically calculates effects on WBS, schedule, budget, risks, vendors, drawings, and inspections. |
| 5 | Dependency & Chain Analysis Engine | Upstream and downstream dependency mapping for any project entity. Traces change propagation through the full dependency chain. |
| 6 | Communication & Alignment Engine | Stakeholder analysis, targeted communication, acknowledgement tracking, and escalation for every significant project event. |
| 7 | Synchronization Engine | After any change, verifies that all impacted artefacts (drawings, specs, POs, inspection plans) have been updated before closure is permitted. |
| 8 | Evidence Engine | Multi-source evidence ingestion: Photos, Videos, Drone, CCTV, Voice, IoT, Inspection, Documents, Emails, Teams, WhatsApp, ERP. Scoring, review, and retention lifecycle. |
| 9 | Vendor Intelligence Engine | Differentiated, fair performance intelligence. Distinguishes Owner delay vs Vendor delay vs Interface delay vs Force majeure. Predictive scoring. |
| 10 | Supply Chain Intelligence Engine | Full chain coverage: Manufacturing → Inspection → Dispatch → Transit → Customs → Fleet → Warehouse → Site Receipt → Material Availability → Installation Readiness. |
| 11 | Risk Engine | Connected to all engines — not a standalone register. Risks are automatically surfaced when any engine detects a threat. |
| 12 | Forecasting Engine | EAC, schedule forecast, and COD prediction with confidence intervals. Automated, not manual. |
| 13 | Recommendation Engine | AI recommendations with full traceability — every recommendation links to the evidence and engine outputs that generated it. |
| 14 | Reporting Engine | Configurable, metadata-driven reports. Report Builder in Studio. Persona-aware output. |
| 15 | AI Orchestration Engine | Claude orchestration layer — manages which engines are invoked, in what sequence, for which event type, within the bounds defined by the AI Policy Builder. |

## 4. New Platform Components

### Project Command Centre

Replaces the concept of 'Dashboard'. The Command Centre is not a collection of KPI cards — it is a decision-support interface. It answers:

▸  Will we finish on time?

▸  Will we finish within budget?

▸  What changed since my last review?

▸  What is currently at risk and why?

▸  What decisions are pending and how long have they been waiting?

▸  What is the current readiness across all 8 dimensions?

▸  What is the Project Confidence Score and why?

▸  What does the AI recommend I do next?

### Green PM Studio

The unified configuration hub. Houses 15 builders: Workflow, Approval, Form, Field, Rule, Dashboard, Notification, Evidence Policy, Vendor KPI, Risk Matrix, Stage Gate, Role, Integration, Report, and AI Policy. No code required for any configuration change.

### Engineering Change Intelligence

Replaces Change Management as a concept. A change request is not a record in a register — it is a project event that triggers: Impact Analysis, Dependency & Chain Analysis, Stakeholder Intelligence, Communication & Alignment, Synchronization Engine, Readiness Verification, Executive Visibility, Audit Trail, and Lessons Learned capture.

### Engineering Evidence Platform

A shared service consumed by both Green PM and Green Check. Supports: Photos, Videos, Drone footage, CCTV, Voice recordings, IoT sensor data, Inspection records, Documents, Emails, Teams conversations, WhatsApp messages, ERP data, OCR extraction, and Computer Vision analysis.

### Supply Chain & Logistics Platform

Expands the v3 Dispatch module to full chain coverage: Manufacturing status → Factory Inspection → Dispatch → Transit tracking → Customs clearance → Fleet coordination → Warehouse receipt → Site Receipt → Material Availability assessment → Installation Readiness verification.

### Vendor Intelligence Platform

Strategic vendor intelligence that differentiates: Owner-caused delay, Vendor-caused delay, Interface delay (between contractors), and Force majeure. Includes predictive scoring, commercial intelligence (claims, counterclaims, payment history), and entity workspace.

### Decision Centre

Every project decision is a first-class object. The Decision Centre is the institutional memory of the project — capturing context, alternatives considered, evidence reviewed, recommendation made, approvals obtained, outcome achieved, and lessons learned. Previous decisions can inform future ones.

## 5. Entity Workspace Philosophy

Philosophy Statement In v4, every entity is a workspace — not a record. A workspace surfaces ALL related information from ALL engines in one place. Users never need to navigate between modules to understand context.

Every major project entity has its own connected workspace:

| Entity | What the Workspace Surfaces |
| --- | --- |
| Activity Workspace | Schedule position, predecessors/successors, blocked vendors, open NCRs, pending changes, evidence status, readiness score |
| Vendor Workspace | Performance score with attribution, open POs, delivery schedule, active NCRs, claims history, evidence backlog, contact intelligence |
| Drawing Workspace | Revision history, impacted activities, pending synchronization checks, related inspections, change linkages |
| Shipment Workspace | Full supply chain status, customs flags, fleet assignment, material availability impact, installation readiness link |
| Change Workspace | Impact analysis output, dependency chain, stakeholder communication status, synchronization verification, readiness gate |
| Risk Workspace | Risk score, connected events, mitigation actions, owner, evidence, trigger conditions, escalation history |
| WBS Workspace | Budget vs actual, schedule performance, child activities, active risks, open decisions, confidence breakdown |

## 6. Connected Event Philosophy

Philosophy Statement Every project event automatically triggers a chain of engine responses. The platform does not wait for the PM to manually assess impact — it does it instantly and surfaces the results.

When any significant project event occurs, v4 automatically invokes:

| Event Type | Automatic Engine Response Chain |
| --- | --- |
| Drawing Revision | Impact Analysis → Dependency Chain → Blocked Activities → Stakeholder Notification → Synchronization Check → Inspection Reschedule Assessment |
| Vendor Delay | Supply Chain Impact → Schedule Impact → Budget Impact → Risk Engine Update → Vendor Score Update → Stakeholder Communication → Executive Visibility |
| NCR Raised | Vendor Performance Update → Schedule Impact → Inspection Plan Review → Evidence Requirement → Quality Risk Update → Stakeholder Alert |
| Inspection Failure | Rework Activity Creation → Schedule Impact → Vendor Attribution → Evidence Capture Trigger → Risk Engine Update → COD Forecast Update |
| Change Request | Impact Analysis → Dependency Chain → Stakeholder Intelligence → Communication Plan → Synchronization Requirement → Readiness Gate |
| Safety Incident | Schedule Impact → Risk Engine Update → Evidence Capture → HSE Stakeholder Alert → Regulatory Notification Assessment → Lessons Learned |

## 7. Project Readiness vs Project Progress

Key Insight Executives do not care that an activity is 73% complete. They care whether the project will be ready for the next phase. Readiness is the correct executive KPI — not progress.

v4 introduces the Project Readiness Framework — 8 dimensions that must be green before any phase transition or key milestone:

| Readiness Dimension | What It Measures |
| --- | --- |
| Engineering Readiness | All drawings issued for construction, all specifications approved, all technical queries resolved, all design change impacts synchronised |
| Procurement Readiness | All purchase orders placed, all vendor commitments confirmed, all long-lead items tracked, all commercial terms settled |
| Material Readiness | All materials shipped, in transit, or warehoused, customs cleared, no shortfalls predicted in the critical path window |
| Construction Readiness | Site prepared, resources mobilised, equipment available, no open permit blockers, construction sequence validated |
| Quality Readiness | Inspection plans approved, QC team mobilised, NCR backlog within tolerance, quality evidence baseline established |
| Safety Readiness | HSE plans approved, safety inductions complete, permit-to-work system active, incident backlog closed |
| Commissioning Readiness | Commissioning plan approved, systems ready for energisation, punchlist below threshold, vendor support confirmed |
| COD Readiness | All commissioning milestones complete, regulatory approvals in hand, handover documentation ready, O&M team trained |

## 8. Project Confidence Score

The v3 Confidence Score is binary: Evidence quality + LLM assessment = score. It is not explainable and not multi-factor. A project can have high evidence quality on historical activities but face severe forward-looking risks — the v3 score cannot distinguish these.

v4 introduces a multi-factor, inspectable Confidence Score:

| Confidence Factor | Weight | How It Is Calculated |
| --- | --- | --- |
| Schedule Confidence | 20% | Forecasting Engine: schedule adherence trend, float erosion rate, critical path stability |
| Budget Confidence | 20% | Forecasting Engine: EAC trend, cost burn rate, uncommitted cost exposure |
| Engineering Confidence | 15% | Drawing completion, TQ resolution rate, change synchronization backlog |
| Vendor Confidence | 15% | Vendor Intelligence Engine: attributed delay trend, predictive risk score, commercial exposure |
| Evidence Confidence | 10% | Evidence Engine: coverage rate, recency, quality score, retention compliance |
| Quality Confidence | 5% | NCR rate, inspection pass rate, rework trend, audit finding closure |
| Safety Confidence | 5% | Incident rate, near-miss trend, permit compliance, HSE audit score |
| Change Confidence | 5% | Open change rate, impact resolution rate, synchronization completion rate |
| Decision Confidence | 5% | Pending decision age, overdue decision count, decision quality score |

Every factor is drillable. A CEO can click any factor to understand why the score is what it is, which engine produced it, and what would move it.

## 9. The Final Validation — 12 Questions

The following are the 12 validation questions from the Product Brief. This section provides an honest assessment of whether v4 addresses each one.

| # | Validation Question | Status | Assessment |
| --- | --- | --- | --- |
| Q1 | Does the platform know if we will finish on time? | YES | Forecasting Engine produces schedule confidence with trend analysis. Project Command Centre surfaces this as a primary KPI. |
| Q2 | Does the platform know if we will finish within budget? | YES | Forecasting Engine produces EAC with confidence interval. Budget Confidence is a primary factor in the Project Confidence Score. |
| Q3 | Can the platform tell me what changed and what it means? | YES | Engineering Change Intelligence + Impact Analysis Engine. Every change propagates automatically across all connected engines. |
| Q4 | Can the platform identify every risk automatically? | PARTIAL | Risk Engine is connected to all engines and auto-surfaces risks from engine outputs. Human review is still required for novel risk types not captured by engine heuristics. |
| Q5 | Can the platform tell me what to do next? | YES | Recommendation Engine produces prioritised action recommendations with full traceability to the evidence and engine outputs that generated them. |
| Q6 | Does the platform support end-to-end supply chain visibility? | YES | Supply Chain & Logistics Platform covers Manufacturing → Installation Readiness. Material Availability and Installation Readiness are first-class engine outputs. |
| Q7 | Can the platform distinguish vendor fault from owner fault? | YES | Vendor Intelligence Engine with causal attribution: Owner delay vs Vendor delay vs Interface delay vs Force majeure. |
| Q8 | Does the platform support multi-modal evidence? | YES | Engineering Evidence Platform: Photos, Video, Drone, CCTV, Voice, IoT, OCR, Computer Vision, Teams, WhatsApp, Email, ERP. |
| Q9 | Can executives see project readiness — not just progress? | YES | Project Readiness Framework: 8 dimensions surfaced in Project Command Centre. |
| Q10 | Can every decision be traced from evidence to outcome? | YES | Decision Centre: first-class decision objects with full lifecycle — alternatives, evidence, recommendation, approval, outcome, lessons. |
| Q11 | Is the platform configurable without code? | YES | Configuration Engine + Green PM Studio: 15 builders, fully metadata-driven, zero code assumptions. |
| Q12 | Can AI recommendations be governed and audited? | YES | AI Orchestration Engine + AI Policy Builder in Studio. Every AI recommendation is traceable, bounded by policy, and auditable. |

## 10. Competitive Positioning

The fundamental differentiation of v4 is that it cannot be replicated incrementally by adding features to Primavera, Procore, or Aconex. The engine architecture requires a full rebuild. Competitors adding AI features to module-centric architectures will produce AI that has the same isolation problem as the modules underneath it.

| Competitor | Why They Cannot Replicate v4 Without a Full Rebuild |
| --- | --- |
| Primavera P6 / EPPM | Schedule-centric. No entity workspaces, no connected event philosophy, no vendor intelligence, no multi-modal evidence, no decision centre. AI features are schedule-advisory only. |
| Procore | Construction execution-centric. Strong on field workflows and drawing management. No supply chain intelligence, no vendor causal attribution, no readiness framework, no engineering change intelligence. |
| Aconex | Document management and correspondence-centric. Strong on audit trail and distribution. No impact analysis, no decision centre, no forecasting engine, no vendor intelligence. |
| InEight | Estimating and field execution. No vendor intelligence engine, no supply chain platform, no readiness framework, no AI orchestration. |
| Oracle Fusion (Project Management) | ERP-embedded project management. Strong on financials. No entity workspaces, no connected event philosophy, no multi-modal evidence, no engineering change intelligence. |

The Structural Moat v4's competitive advantage is architectural, not feature-based. A competitor adding AI to a module-centric platform is adding intelligence to isolated data. v4 adds intelligence to connected engines — the difference is the ability to answer 'what does this mean?' and 'what should we do?' rather than 'what happened?'