Green PM v5 — Sprint Backlog

19 Sprints  |  120+ User Stories  |  ~530 Story Points

## Document Overview

Platform: Green PM — Engineering Project Intelligence Platform

Release: v5.0.0

Sprint Duration: 2 weeks each

Total Duration: 38 weeks (~10 months)

Teams: Core Platform (4 BE + 2 FE)  ·  AI/ML (2)  ·  Infrastructure (1)  ·  QA (2)

Velocity: ~28 story points per sprint

Total Story Points: ~530 across 19 sprints

### Estimation Key

Story Point Scale XS = 1 pt Trivial — less than 2 hours S = 2 pt Small — less than 4 hours M = 3 pt Medium — less than 1 day L = 5 pt Large — 2 to 3 days XL = 8 pt Very large — 3 to 5 days Epic = 13 pt Design + implementation + testing — 1+ week

# Sprint Summary

| Sprint | Focus | Stories | Points | Key Deliverable |
| --- | --- | --- | --- | --- |
| Sprint 0 | Setup & Foundation | 6 | 28 | GCP infra, CI/CD, 24 Cloud Run services, Pub/Sub 27 topics, PgBouncer |
| Sprint 1 | Core Data Model | 7 | 27 | All PostgreSQL tables, 65+ ENUMs, RLS policies on every table |
| Sprint 2 | API Gateway & Auth | 5 | 28 | JWT auth, API gateway routing 24 services, WBS CRUD, GraphQL PIG API |
| Sprint 3 | Evidence Engine — Capture | 5 | 28 | 12 capture types, Vision/Speech/OCR APIs integrated, Evidence Score v5 |
| Sprint 4 | Evidence Engine — Review & PIG | 6 | 28 | Review workflow, Vertex AI semantic search, PIG edge writing |
| Sprint 5 | Impact Analysis Engine | 5 | 27 | PIG traversal, 6-dimension cascade impact, change.initiated pipeline |
| Sprint 6 | Dependency & Chain Analysis Engine | 6 | 28 | CPM, float computation, critical chain, SS/FF/SF dependency types |
| Sprint 7 | Supply Chain Intelligence Engine | 6 | 27 | 10-stage dispatch lifecycle state machine, material readiness scoring |
| Sprint 8 | Vendor Intelligence Engine | 5 | 28 | 6-dimension scoring, causal attribution, reliability prediction |
| Sprint 9 | Risk Engine | 6 | 28 | Monte Carlo simulation, pattern detection, risk register heat map |
| Sprint 10 | Readiness Engine (NEW) | 6 | 27 | 6 readiness gates, criteria management, blocking items identification |
| Sprint 11 | Simulation Engine (NEW) | 5 | 28 | What-if scenario modelling, PIG snapshot, forward projection |
| Sprint 12 | Coordination Engine (NEW) | 5 | 27 | Event-to-action pipeline, 7-stage coordination loop closure |
| Sprint 13 | Organizational Memory Engine (NEW) | 6 | 28 | Institutional knowledge store, decision outcomes, vendor patterns |
| Sprint 14 | Forecasting + Alignment Engines | 6 | 28 | 6-domain forecasting, stakeholder alignment gap detection |
| Sprint 15 | Decision + Sync & Consistency Engines | 6 | 28 | 10-state decision lifecycle, contradiction detection via PIG |
| Sprint 16 | Recommendation + AI Orchestration Engines | 5 | 27 | Cross-engine synthesis, NL query routing, Claude API Copilot |
| Sprint 17 | Reporting + Executive Digital Twin + Command Centre | 5 | 28 | Monday EDT synthesis, Firestore real-time 8 panels, AI narratives |
| Sprint 18 | Green PM Studio + QA + Hardening | 5 | 28 | 15 Studio builders, load test 150 users, security audit |

# Sprint Details

## Sprint 0 — Setup & Foundation  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S0-01 | Set up GCP project, Cloud Run infra, Terraform IaC, Cloud SQL, Redis | GCP project configured; Cloud Run, Cloud SQL, Redis deployed via Terraform; IaC committed to repo with state in GCS | 8 | Infrastructure |
| S0-02 | Set up CI/CD pipeline (Cloud Build, test gates, deploy to dev/staging) | CI pipeline triggers on every PR; test gates block merge on failure; successful merge to main auto-deploys to dev | 5 | Infrastructure |
| S0-03 | Scaffold all 24 Cloud Run services with health endpoints | All 24 services deployed; /health returns 200 with version and status; all services registered in API gateway routing table | 5 | Platform |
| S0-04 | Configure PgBouncer (session mode), RLS baseline, tenant isolation | PgBouncer in session mode; RLS denies cross-tenant queries; tenant_id validated on every connection; bypass tests fail correctly | 5 | Platform |
| S0-05 | Set up Pub/Sub 27 topics, DLQ strategy, outbox table | 27 Pub/Sub topics created; DLQ configured per topic with 5-retry policy; outbox table created with status and processed_at columns | 3 | Platform |
| S0-06 | Set up Firestore project for real-time Command Centre panels | Firestore project initialised; collection schema matches all 8 Command Centre panel types; read rules applied | 2 | Platform |

## Sprint 1 — Core Data Model  (27 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S1-01 | Create all ENUMs (65+) and core tables: tenants, projects, users, user_project_access | All 65+ ENUMs created; core tables seeded with test tenant data; Alembic migrations versioned and reproducible | 5 | Database |
| S1-02 | Create Schedule tables: wbs_elements, activities, milestones, activity_dependencies | Tables created with FK constraints; indexes on project_id and status; dependency types ENUM enforced; cascade deletes configured | 5 | Database |
| S1-03 | Create Evidence tables: evidences, evidence_reviews, evidence_scores | Tables created; evidence_scores has 5 component columns matching formula; FK to evidences enforced; RLS inherited | 3 | Database |
| S1-04 | Create Drawing tables: drawings, drawing_revisions, rfis, documents | Tables created; revision_number auto-increments per drawing; current_revision_id FK enforced; rfi_status ENUM validated | 3 | Database |
| S1-05 | Create Change tables: changes, change_impacts, change_approvals | Tables created with lifecycle ENUM (DRAFT → ACTIVE → CLOSED); FK to projects; approval_status ENUM enforced | 3 | Database |
| S1-06 | Create PIG tables: graph_nodes, graph_edges, graph_edge_types | Tables created; indexes on entity_type and edge_type; weight column is numeric(5,4); expires_at column allows edge expiry | 3 | Database / PIG |
| S1-07 | Implement RLS policies on all tables, PgBouncer session variable | RLS policies pass cross-tenant isolation tests; PgBouncer session variable set per connection; no bypass vector found in security test | 5 | Database |

## Sprint 2 — API Gateway & Auth  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S2-01 | Implement JWT authentication (Google Identity-compatible), tenant resolution | JWT validated against Google Identity JWKS; tenant resolved from token claims; expired/invalid tokens return 401; missing tenant returns 403 | 8 | API Gateway |
| S2-02 | Build API gateway routing to all 24 services, rate limiting | All 24 service paths routed correctly; rate limit (100 req/min per tenant) returns 429 with Retry-After header; fallback returns 503 | 5 | API Gateway |
| S2-03 | Implement PROJECTS CRUD: /projects, /projects/{id}, /users/me | CRUD endpoints return correct HTTP codes; pagination via cursor works; /users/me returns profile with project list and role | 5 | API |
| S2-04 | Implement WBS and Activities CRUD + dependency management | WBS and Activities CRUD fully functional; dependency add/remove updates graph_edges in PIG; cycle detection rejects invalid dependencies with 422 | 5 | API |
| S2-05 | Build GraphQL API for PIG Query Service (/graph/entities, /graph/queries) | GraphQL schema deployed; entity node queries and multi-hop traversal queries return correct PIG data; P95 latency under 500ms | 5 | PIG Service |

## Sprint 3 — Evidence Engine: Capture  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S3-01 | Build Evidence ingestion endpoint with 12 capture types validation | All 12 capture type validators enforced; invalid type returns 400 with error detail; evidence stored with full metadata and capture_type field | 8 | Evidence Engine |
| S3-02 | Integrate Google Vision API for photo/drone/document classification | Photos and drone images classified by Vision API; confidence score stored in evidence record; classification fails gracefully with MANUAL_REVIEW status | 5 | Evidence Engine |
| S3-03 | Integrate Cloud Speech-to-Text for voice memo transcription | Voice memos transcribed asynchronously; transcript stored in evidence record; status transitions PENDING → TRANSCRIBING → COMPLETE correctly | 5 | Evidence Engine |
| S3-04 | Integrate Cloud Vision OCR for document evidence extraction | OCR extracts text from PDFs and images; structured fields populated where recognisable; raw OCR stored in JSONB column for downstream processing | 5 | Evidence Engine |
| S3-05 | Implement Evidence Score v5 formula (5-component weighted) | Score computed on ingestion: source_count×0.25 + recency_decay×0.25 + corroboration×0.25 + diversity×0.15 + reliability×0.10; stored in evidence_scores | 5 | Evidence Engine |

## Sprint 4 — Evidence Engine: Review & PIG  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S4-01 | Build evidence review workflow (submit → review → approve/reject) | Review workflow transitions enforced: SUBMITTED → UNDER_REVIEW → APPROVED / REJECTED; events emitted on each transition | 5 | Evidence Engine |
| S4-02 | Integrate Vertex AI Matching Engine for semantic evidence search | Embeddings generated on ingestion; semantic search returns top-K by similarity; end-to-end search P99 under 500ms | 8 | Evidence Engine |
| S4-03 | Implement evidence-to-PIG edge writing (VERIFIES, REFERENCES, SATISFIES) | VERIFIES, REFERENCES, SATISFIES edges written to graph_edges on evidence approval; edge weight reflects evidence score | 5 | Evidence Engine / PIG |
| S4-04 | Build Evidence Platform API: /evidence, /evidence/{id}, /evidence/scores | /evidence GET/POST/PATCH endpoints functional; /evidence/scores GET returns score with 5 component breakdown | 5 | Evidence Engine |
| S4-05 | Evidence Score recomputation trigger on approval/rejection | Score recomputed within 30 seconds of approval or rejection event; score version incremented; history preserved | 3 | Evidence Engine |
| S4-06 | Build file storage integration (GCS signed URLs for upload/download) | GCS signed URL generated for upload; URL expires in 15 minutes; stored reference remains valid after URL expiry | 2 | Platform |

## Sprint 5 — Impact Analysis Engine  (27 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S5-01 | Implement PIG traversal for cascading impact computation | PIG traversal identifies all impacted entities within configurable hop depth; result cached for 60s; traversal completes under 2s for projects under 10k nodes | 8 | Impact Engine |
| S5-02 | Build 6-dimension impact quantification: scope, schedule, cost, quality, safety, regulatory | 6-dimension impact returned as JSON; each dimension carries value, unit, and confidence score; zero-impact dimensions included with zero values | 5 | Impact Engine |
| S5-03 | Implement change.initiated subscriber → impact assessment pipeline | change.initiated Pub/Sub subscriber triggers impact pipeline; end-to-end pipeline completes within 10 seconds; failure retried via DLQ | 5 | Impact Engine |
| S5-04 | Build impact output: affected entity list, impact graph, narrative summary | API response includes affected entity list, impact graph edges, and plain-language narrative summary for executive consumption | 5 | Impact Engine |
| S5-05 | Build /changes, /changes/{id}/impact API endpoints | /changes POST creates change and triggers pipeline; /changes/{id}/impact GET returns full impact object with status and computed_at timestamp | 4 | Impact Engine |

## Sprint 6 — Dependency & Chain Analysis Engine  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S6-01 | Implement CPM (Critical Path Method) over PIG activity nodes | CPM runs across all activities in project; critical path identified and flagged in PIG edge weights; forward and backward pass both computed | 8 | Dependency Engine |
| S6-02 | Implement float computation, critical chain identification | Total float and free float computed per activity; critical chain (sequence with negative float) identified and stored | 5 | Dependency Engine |
| S6-03 | Handle SS/FF/SF dependency types with lag/lead | Start-Start, Finish-Finish, Start-Finish dependency types validated; lag and lead values applied correctly in CPM computation | 3 | Dependency Engine |
| S6-04 | Trigger CPM recompute on activity.updated events | activity.updated subscriber triggers CPM recomputation; updated critical path published within 15 seconds; incremental recompute preferred over full recompute | 3 | Dependency Engine |
| S6-05 | Build /activities/{id}/dependencies API, dependency graph output | GET /activities/{id}/dependencies returns dependency graph with predecessor/successor list and float values per activity | 5 | Dependency Engine |
| S6-06 | Emit critical.path.recomputed events with near-critical member list | critical.path.recomputed Pub/Sub event published after each CPM run; near-critical members (float under 2 days) included in payload | 4 | Dependency Engine |

## Sprint 7 — Supply Chain Intelligence Engine  (27 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S7-01 | Create Supply Chain tables: vendors, purchase_orders, dispatches, dispatch_stages, material_packages, material_items, shipments | All supply chain tables created with FK constraints; indexes on status and project_id; lifecycle ENUMs defined for each entity type | 5 | Database |
| S7-02 | Implement 10-stage dispatch lifecycle state machine | 10 dispatch stages enforced in sequence; invalid stage transition returns 422; event emitted on each stage transition with timestamp | 5 | Supply Chain Engine |
| S7-03 | Implement Material Readiness Score computation | Material Readiness Score computed from dispatch stage completeness; weighted by criticality; score updated on each stage transition | 5 | Supply Chain Engine |
| S7-04 | Build critical material identification (on critical path) | Materials whose delivery activities sit on critical path flagged as critical; critical_material boolean set in material_items; updated on CPM recompute | 3 | Supply Chain Engine |
| S7-05 | Build Supply Chain API: /dispatches, /purchase-orders, /material-packages | CRUD endpoints for dispatches, purchase orders, and material packages functional; pagination and filter by status work correctly | 5 | Supply Chain Engine |
| S7-06 | Emit supply.chain.readiness.updated on stage transitions | supply.chain.readiness.updated Pub/Sub event published on every dispatch stage transition; payload includes new score and affected activities | 4 | Supply Chain Engine |

## Sprint 8 — Vendor Intelligence Engine  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S8-01 | Implement 6-dimension vendor scoring: quality, delivery, responsiveness, documentation, commercial, relationship | 6-dimension scores computed per vendor; each dimension returns value 0–100; total score is configurable weighted average | 8 | Vendor Engine |
| S8-02 | Implement causal attribution (which events drove score changes) | Causal attribution links each score change to the triggering event; attribution stored in JSONB; retrievable via vendor score history API | 5 | Vendor Engine |
| S8-03 | Build vendor reliability prediction (trend analysis) | Trend analysis returns direction (IMPROVING / STABLE / DECLINING) and 30-day predicted score; powered by rolling average of score history | 5 | Vendor Engine |
| S8-04 | Build Vendor Portal API (read-only for external vendor access) | Vendor Portal endpoints return vendor-scoped data only; vendor JWT validated; cross-vendor data access returns 403 | 5 | Vendor Engine |
| S8-05 | Build /vendors, /vendors/{id}/score, /vendors/{id}/rfis API | /vendors GET/POST; /vendors/{id}/score GET with history; /vendors/{id}/rfis GET with status filter; all endpoints respect tenant isolation | 5 | Vendor Engine |

## Sprint 9 — Risk Engine  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S9-01 | Create Risk tables: risks, risk_assessments, risk_mitigations | Tables created with probability, impact, and risk_score columns; lifecycle ENUM (OPEN, MITIGATING, CLOSED); FK to projects | 3 | Database |
| S9-02 | Implement Monte Carlo simulation for schedule/cost risk quantification | Monte Carlo runs 10,000 iterations per risk scenario; P10, P50, and P80 outputs returned for both schedule and cost dimensions | 8 | Risk Engine |
| S9-03 | Implement risk pattern detection against Organizational Memory Engine | Risk patterns queried from memory_patterns table; matched patterns returned with confidence score and historical outcome summary | 5 | Risk Engine |
| S9-04 | Build risk register with heat map data | Risk register API returns all project risks sorted by score; each risk includes heat map coordinates (probability × impact); export-ready | 3 | Risk Engine |
| S9-05 | Build mitigation tracking with effectiveness scoring | Mitigation actions tracked with status and due date; effectiveness score updated on outcome verification; closed mitigations preserved in history | 5 | Risk Engine |
| S9-06 | Build /risks, /risks/{id}/assessments, /risks/{id}/mitigations API | /risks CRUD; /risks/{id}/assessments GET/POST; /risks/{id}/mitigations GET/POST/PATCH all functional; filtering by status works | 4 | Risk Engine |

## Sprint 10 — Readiness Engine (NEW)  (27 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S10-01 | Create Readiness tables: readiness_gates, readiness_criteria, readiness_scores | readiness_gates, readiness_criteria, and readiness_scores tables created; gate_type ENUM (ENGINEERING, MATERIAL, CONSTRUCTION, QUALITY, COMMISSIONING, COD) | 3 | Database |
| S10-02 | Implement 6-gate readiness framework (Engineering, Material, Construction, Quality, Commissioning, COD) | All 6 gate types configured with default criteria sets; completion percentage computed per gate; gate status (NOT_STARTED, IN_PROGRESS, READY, BLOCKED) enforced | 8 | Readiness Engine |
| S10-03 | Build readiness criteria management (structured checklist per gate) | Criteria CRUD endpoints functional; each criterion linked to a gate; checklist item status (PENDING, MET, WAIVED) tracked per activity | 5 | Readiness Engine |
| S10-04 | Implement blocking item identification and responsible party assignment | Blocking items identified as criteria with PENDING status past due date; responsible party assignable; overdue items escalated via event | 5 | Readiness Engine |
| S10-05 | Build Readiness API: /readiness, /readiness/{gate_type}, /readiness/{gate_type}/blocking-items | GET /readiness returns all 6 gates; GET /readiness/{gate_type} returns gate detail with criteria list; blocking-items endpoint returns overdue items | 3 | Readiness Engine |
| S10-06 | Subscribe to supply.chain.readiness.updated, activity.updated, evidence.score.computed for real-time gate recompute | Readiness gate recomputes within 30 seconds of any subscribed event; score updated in readiness_scores; readiness.gate.updated event emitted | 3 | Readiness Engine |

## Sprint 11 — Simulation Engine (NEW)  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S11-01 | Create Simulation tables: simulation_scenarios, simulation_inputs, simulation_results | simulation_scenarios, simulation_inputs, and simulation_results tables created; status ENUM (DRAFT, RUNNING, COMPLETE, FAILED); tenant isolation enforced | 3 | Database |
| S11-02 | Implement PIG snapshot creation for simulation base state | PIG snapshot captured at scenario creation time; snapshot is immutable after creation; all node and edge values preserved with snapshot_id | 5 | Simulation Engine |
| S11-03 | Implement perturbation application to PIG snapshot (delay, resource change, scope change) | Perturbations applied to PIG snapshot only; original values preserved in simulation_inputs; perturbation types DELAY, RESOURCE_CHANGE, SCOPE_CHANGE supported | 8 | Simulation Engine |
| S11-04 | Implement forward projection: schedule impact, budget impact, critical path changes | Forward projection computes revised schedule, budget delta, and critical path changes from perturbed PIG snapshot; recommended mitigations included | 8 | Simulation Engine |
| S11-05 | Build /simulations, /simulations/{id}, /simulations/{id}/results API | /simulations POST creates scenario; /simulations/{id} GET returns status; /simulations/{id}/results GET returns full projection output when COMPLETE | 4 | Simulation Engine |

## Sprint 12 — Coordination Engine (NEW)  (27 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S12-01 | Create Coordination tables: coordination_items, coordination_closures | coordination_items and coordination_closures tables created; status ENUM enforced (OPEN, ACKNOWLEDGED, EXECUTING, VERIFIED, CLOSED); source_event_id FK | 3 | Database |
| S12-02 | Implement event-to-coordination-item generation (subscribe to all major events) | All major engine events subscribed; each significant event generates one or more coordination items linked to source event; deduplication applied | 8 | Coordination Engine |
| S12-03 | Implement 7-stage coordination pipeline: Event → Impact → Action → Notify → Acknowledge → Execute → Verify → Close | Pipeline stage transitions enforced; each transition emits coordination event; invalid skip returns 422; timestamps recorded per stage | 8 | Coordination Engine |
| S12-04 | Build coordination board API: /coordination/items with status transitions | GET /coordination/items returns items filterable by status and assignee; PATCH /coordination/items/{id} triggers status transition with validation | 5 | Coordination Engine |
| S12-05 | Implement overdue detection and escalation | Items overdue past due_date flagged automatically; escalation event emitted to assignee manager; overdue count included in summary API | 3 | Coordination Engine |

## Sprint 13 — Organizational Memory Engine (NEW)  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S13-01 | Create Memory tables: memory_records, memory_patterns, memory_contributions | memory_records, memory_patterns, and memory_contributions tables created; confidence_score numeric(4,3); category ENUM for DECISION, VENDOR, RISK, SCHEDULE | 3 | Database |
| S13-02 | Implement decision outcome recording (subscribe to decision.approved) | decision.approved subscriber captures decision context and outcome; record stored with entity references, summary, and confidence score | 5 | Memory Engine |
| S13-03 | Implement vendor pattern learning (subscribe to vendor.score.computed) | vendor.score.computed subscriber analyses score trajectory; patterns stored in memory_patterns with trigger conditions and historical outcomes | 5 | Memory Engine |
| S13-04 | Implement risk pattern detection and recovery strategy recording | Risk resolution events captured; successful recovery strategies stored with risk category, context, and effectiveness score | 5 | Memory Engine |
| S13-05 | Implement institutional learning API: /memory/patterns, /memory/records, /memory/search | GET /memory/patterns with filter by category; GET /memory/records; POST /memory/search performs semantic pattern match; results ranked by confidence | 5 | Memory Engine |
| S13-06 | Feed Decision Engine: historical context in 27 similar decisions format | Decision Engine queries Memory Engine at decision creation time; matched patterns returned as historical context in decision response payload | 5 | Memory Engine |

## Sprint 14 — Forecasting + Organizational Alignment Engines  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S14-01 | Implement 6-domain Forecasting Engine: schedule, budget, quality, resource, commissioning, cash flow | 6 forecast domains computed; each domain returns current_value, forecast_value, confidence, and trend direction; updated within 60s of any engine event | 8 | Forecasting Engine |
| S14-02 | Wire Forecasting Engine to subscribe from all other engine events | Forecasting Engine subscribes to all 17 engine event topics; each event triggers recalculation of affected forecast domains; staleness < 60s guaranteed | 3 | Forecasting Engine |
| S14-03 | Build /forecasts API: /forecasts/schedule, /forecasts/budget, /forecasts/{domain} | GET /forecasts/schedule and /forecasts/budget functional; GET /forecasts/{domain} accepts all 6 domain values; all return forecast with computed_at timestamp | 3 | Forecasting Engine |
| S14-04 | Implement Organizational Alignment Engine: information receipt tracking | Information receipt tracked per stakeholder per significant event; receipt_confirmed_at timestamp recorded; unconfirmed receipts flagged after 24h | 5 | Alignment Engine |
| S14-05 | Implement acknowledgment tracking and alignment gap detection | Acknowledgment tracked separately from receipt; gap = receipt confirmed without acknowledgment after SLA; alignment gap severity scored HIGH/MEDIUM/LOW | 5 | Alignment Engine |
| S14-06 | Build /alignment, /alignment/gaps API | GET /alignment returns stakeholder alignment map with receipt and acknowledgment status; GET /alignment/gaps returns open gaps sorted by severity | 4 | Alignment Engine |

## Sprint 15 — Decision Engine + Synchronization & Consistency Engine  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S15-01 | Create Decision tables: decisions, decision_options, decision_approvals | decisions, decision_options, decision_approvals tables created; lifecycle_status ENUM with 10 states; priority and impact_level columns defined | 3 | Database |
| S15-02 | Implement Decision Engine 10-state lifecycle with approval workflow | 10 decision states enforced with valid transition map; invalid transitions return 422; approval_required flag triggers approval workflow before state advance | 8 | Decision Engine |
| S15-03 | Implement institutional learning integration (query Memory Engine at decision time) | Memory Engine queried on decision creation; matched historical patterns returned in decision response as historical_context array with confidence scores | 5 | Decision Engine |
| S15-04 | Implement dual-approval flow for high-impact decisions | High-impact decisions (impact_level = HIGH) require dual approval; workflow blocked until both approvers sign; timeout escalates to project director | 3 | Decision Engine |
| S15-05 | Build /decisions, /decisions/{id}/options, /decisions/{id}/approve API | /decisions CRUD; /decisions/{id}/options GET/POST/PATCH; /decisions/{id}/approve POST with approver_id; all endpoints validate permissions | 3 | Decision Engine |
| S15-06 | Implement Synchronization & Consistency Engine: contradiction detection via PIG edge-weight comparison | PIG edge weights compared across related entities; INCONSISTENT flag set when versions contradict; resolution recommendation generated and emitted | 6 | Sync Engine |

## Sprint 16 — Recommendation Engine + AI Orchestration Engine  (27 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S16-01 | Implement Recommendation Engine: synthesize all 16 engine outputs into ranked recommendations | Recommendations ranked by priority score; each recommendation includes evidence references, projected outcome, and responsible party; top-10 returned by default | 8 | Recommendation Engine |
| S16-02 | Implement AI Orchestration Engine: NL query → engine routing → response synthesis | NL query parsed and routed to one or more engines; multi-engine responses aggregated into unified answer; engine names never exposed in response | 8 | AI Orchestration Engine |
| S16-03 | Integrate Claude API (claude-sonnet-4-6) for AI Copilot (Ask Green PM) | Claude API integrated with managed context window; copilot response under 10s P95; AI Copilot branded as Ask Green PM throughout UI | 5 | AI Orchestration Engine |
| S16-04 | Implement evidence chain tracking for all AI outputs | Every AI output carries an evidence_chain_id; chain retrievable via /ai/evidence/{id}; chain records which PIG nodes and scores informed the response | 3 | AI Orchestration Engine |
| S16-05 | Build /recommendations, /ai/query, /ai/copilot API | GET /recommendations with priority filter; POST /ai/query returns structured engine response; POST /ai/copilot returns conversational response with evidence chain | 3 | AI Orchestration Engine |

## Sprint 17 — Reporting Engine + Executive Digital Twin + Project Command Centre  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S17-01 | Implement Reporting Engine with AI narrative sections via Claude API | Reports generated with structured data sections and AI-authored narrative sections; each narrative section cites evidence chain; report type ENUM enforced | 8 | Reporting Engine |
| S17-02 | Build Executive Digital Twin: Monday 06:00 synthesis (Reality + Forecast + Decisions) | Executive Digital Twin synthesised every Monday at 06:00 via Cloud Scheduler; 3 panels (Reality, Forecast, Required Decisions) populated in Firestore | 8 | Executive Digital Twin |
| S17-03 | Implement Project Command Centre 8-panel Firestore real-time update | All 8 Command Centre panels updated in Firestore within 30 seconds of triggering engine events; client reads Firestore directly for real-time display | 5 | Command Centre |
| S17-04 | Build /reports, /reports/{id}/generate, /digital-twin/current API | GET /reports returns report list with filter by type and date; POST /reports/{id}/generate triggers async generation; GET /digital-twin/current returns latest EDT | 5 | Reporting / EDT |
| S17-05 | Implement scheduled weekly report generation (Cloud Scheduler) | Cloud Scheduler job triggers weekly report generation at Sunday 23:00; generation logged; failure retried once; completion emits report.generated event | 2 | Reporting Engine |

## Sprint 18 — Green PM Studio + Load Testing + Hardening  (28 pts)

| Story ID | User Story | Acceptance Criteria Summary | Pts | Engine / Layer |
| --- | --- | --- | --- | --- |
| S18-01 | Build Green PM Studio 15 builders in UI: WBS, Activity Template, Evidence Scoring, Vendor Scorecard, Risk Matrix, Dispatch Template, Change Category, Readiness Gate Criteria, Simulation Scenario Template, and 6 more | All 15 Studio builders functional; configuration saved via Studio API; applied to engine behaviour at runtime; no-code interface accessible to non-developers | 8 | Studio |
| S18-02 | Load test: 150 concurrent users, PIG query P99 < 800ms, evidence score P99 < 200ms | 150 concurrent users sustained for 30 minutes; PIG query P99 under 800ms; evidence score P99 under 200ms; no error rate spike above 0.1% | 5 | QA |
| S18-03 | Engine pipeline integration test: evidence → score → impact → coordination → close loop | End-to-end pipeline (evidence ingestion through coordination close) completes within 30 seconds; all intermediate events emitted correctly; no data lost in DLQ | 5 | QA |
| S18-04 | Security audit: RLS, JWT validation, API rate limiting, injection testing | RLS passes cross-tenant penetration test; JWT tampering returns 401; rate limiting cannot be bypassed; SQL injection and XSS tests return expected rejections | 5 | Security |
| S18-05 | Documentation, runbooks, and monitoring dashboards | Runbooks published in Notion for all 17 engines; Cloud Monitoring dashboards configured; SLO alert rules active for latency and error rate thresholds | 5 | Platform |

# Epic Summary

| Epic | Description | Sprint Range | Stories | Points |
| --- | --- | --- | --- | --- |
| EPIC-001 | Infrastructure & Core Platform — Setup, CI/CD, Auth, API Gateway | Sprints 0–2 | 18 | 83 |
| EPIC-002 | Evidence Engine & Platform — 12 capture types, scoring, semantic search | Sprints 3–4 | 11 | 56 |
| EPIC-003 | Impact Analysis Engine — PIG traversal, cascade, 6 dimensions | Sprint 5 | 5 | 27 |
| EPIC-004 | Dependency & Chain Analysis Engine — CPM, float, critical chain | Sprint 6 | 6 | 28 |
| EPIC-005 | Supply Chain Intelligence Engine — 10-stage dispatch, material readiness | Sprint 7 | 6 | 27 |
| EPIC-006 | Vendor Intelligence Engine — 6-dimension scoring, vendor portal | Sprint 8 | 5 | 28 |
| EPIC-007 | Risk Engine — Monte Carlo, pattern detection, mitigation tracking | Sprint 9 | 6 | 28 |
| EPIC-008 | Readiness Engine (NEW) — 6 gates, criteria, blocking items | Sprint 10 | 6 | 27 |
| EPIC-009 | Simulation Engine (NEW) — What-if scenarios, PIG snapshot, projection | Sprint 11 | 5 | 28 |
| EPIC-010 | Coordination Engine (NEW) — Event-to-action, loop closure pipeline | Sprint 12 | 5 | 27 |
| EPIC-011 | Organizational Memory Engine (NEW) — Institutional knowledge, patterns | Sprint 13 | 6 | 28 |
| EPIC-012 | Forecasting + Alignment Engines — 6 domains, stakeholder gap detection | Sprint 14 | 6 | 28 |
| EPIC-013 | Decision + Sync & Consistency Engines — 10-state lifecycle, contradiction | Sprint 15 | 6 | 28 |
| EPIC-014 | Recommendation + AI Orchestration — Cross-engine synthesis, Claude Copilot | Sprint 16 | 5 | 27 |
| EPIC-015 | Reporting + EDT + Command Centre — Monday twin, Firestore real-time | Sprint 17 | 5 | 28 |
| EPIC-016 | Green PM Studio + QA + Hardening — 15 builders, load test, security audit | Sprint 18 | 5 | 28 |

# Working Agreements

## Definition of Ready

A user story must satisfy all of the following criteria before it is eligible for sprint planning:

Definition of Ready — 6 Entry Criteria 1. Acceptance criteria written and agreed by Product Owner and engineering lead 2. Dependencies identified and either resolved or scheduled in a preceding sprint 3. Technical approach discussed in team — no significant unknowns remaining 4. Story point estimate agreed by the team in planning poker or equivalent 5. Design mockup linked in Jira (required for all FE stories) 6. API contract draft exists and linked (required for all BE stories)

## Definition of Done

A user story is considered Done only when all of the following criteria are satisfied:

Definition of Done — 7 Exit Criteria 1. All acceptance criteria pass — verified by QA in the staging environment 2. Unit tests written and code coverage is at or above 80% for the changed service 3. Integration test passes in staging against real Cloud SQL and Pub/Sub 4. RLS policy verified — cross-tenant isolation test runs without data leakage 5. API contract updated and version-bumped in GreenPM_v5_API_Contracts.yaml 6. Pull request reviewed by at least one peer and merged to main branch 7. Cloud Monitoring alert rule added if the story introduces a new SLO-relevant operation

Green PM v5.0.0 Sprint Backlog

19 sprints  ·  38 weeks  ·  ~530 story points  ·  Engineering Project Intelligence Platform